Project: Implement Client Script & UI Policy (Incident)

Team ID: SWTID-2026-2511

Team Size: 5  |  Team Leader: RITIKA L  |  Members: MONISHA A, SARANYA G, ROSHINI A V, YASHIKA K

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in the form of the Fibonacci series)

1-  Very Easy task

2-  Normal task

3-  Moderate task

5-  Difficult task

Storypoint - 5 (1, 2, 3, 5)

Sprint 1

Requirement Analysis and Setup (Epic 1)

Analyzing Incident Form Fields and Requirements (USN1) 2

Setting up ServiceNow Developer Instance (USN2) 1

UI Policy Development (Epic 2)

Creating UI Policy and Conditions on Incident Table (USN3) 3

Making Selected Fields Mandatory (USN4) 2

Making Selected Fields Read-only (USN5) 2

Controlling Field Visibility (USN6) 2

Total Story Points in Sprint 1 = 2+1+3+2+2+2 = 12

Sprint 2

Client Script Development (Epic 3)

Developing onLoad Client Script (USN7) 3

Developing onChange Client Script (USN8) 3

Developing onSubmit Validation Script (USN9) 3

Adding Alert and Info Messages (USN10) 2

Testing and Validation (Epic 4)

Testing UI Policies and Client Scripts on Incident Form (USN11) 3

Fixing Defects and Re-testing (USN12) 2

Documentation and Deployment (Epic 5)

Preparing Documentation and Update Set (USN13) 2

Total Story Points in Sprint 2 = 3+3+3+2+3+2+2 = 18

Total Story Points

Sprint 1 = 12

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12 + 18 = 30

Number of Sprints = 2

Velocity = 30 / 2 = 15 (Story Points per Sprint)

Your team’s velocity is 15 Story Points per Sprint.