Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-2511 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup & Requirement Analysis | USN-1 | As a developer, I can set up a ServiceNow developer instance and open the Incident form so that I can configure form behavior. | 1 | High | RITIKA L |
| Sprint-1 |  | USN-2 | As an analyst, I can identify the Incident form fields and the conditions that control them so that UI Policy rules are clearly defined. | 2 | High | MONISHA A |
| Sprint-1 | UI Policy (Incident Table) | USN-3 | As an admin, I can create a UI Policy on the Incident table with a condition (e.g., State / Priority / Category) so that field behavior changes dynamically. | 3 | High | SARANYA G |
| Sprint-1 |  | USN-4 | As a user, I am required to fill selected fields (set Mandatory) when the UI Policy condition is met so that incomplete data is not entered. | 2 | High | ROSHINI A V |
| Sprint-1 |  | USN-5 | As a user, I see selected fields become Read-only when the condition is met so that critical data cannot be changed incorrectly. | 2 | Medium | YASHIKA K |
| Sprint-1 |  | USN-6 | As a user, I see relevant fields shown or hidden (Visible) based on the condition so that the form stays simple and clear. | 2 | Medium | RITIKA L |
| Sprint-2 | Client Scripts | USN-7 | As a developer, I can create an onChange Client Script on the Incident form so that fields react immediately to user input without submitting the form. | 3 | High | MONISHA A |
| Sprint-2 |  | USN-8 | As a developer, I can create an onLoad Client Script so that the Incident form is set up correctly when it opens. | 2 | Medium | SARANYA G |
| Sprint-2 | Testing & Validation | USN-9 | As a tester, I can verify the UI Policy and Client Scripts while creating and updating Incident records so that all conditions behave as expected. | 5 | High | ROSHINI A V |
| Sprint-2 |  | USN-10 | As a tester, I can validate edge cases (condition not met, reversed condition) so that fields return to their normal state correctly. | 3 | Medium | YASHIKA K |
| Sprint-2 | Documentation | USN-11 | As a team, we document the configuration, test results, and final output so that the project can be reviewed and reused. | 3 | Low | RITIKA L |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 16 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Project velocity (Sprint 1 = 12 story points, Sprint 2 = 16 story points):

Velocity = Total Story Points Completed / Number of Sprints = (12 + 16) / 2 = 14 story points per sprint.

Average Velocity (AV) per day = Velocity / Sprint Duration = 14 / 6 = 2.33 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts